## Slide 1: Function Point Metric
With examples

## Slide 2
The five functional units are divided in two categories:
(i) Data function types
Internal Logical Files (ILF): A user identifiable group of logical related data or control information maintained within the system.
Software Project Planning
External Interface files (EIF): A user identifiable group of logically related data or control information referenced by the system, but maintained within another system. This means that EIF counted for one system, may be an ILF in another system.

## Slide 3
(ii) Transactional function types
External Input (EI): An EI processes data or control information that comes from outside the system. The EI is an elementary process, which is the smallest unit of activity that is meaningful to the end user in the business.
External Output (EO): An EO is an elementary process that generate data or control information to be sent outside the system.
External Inquiry (EQ): An EQ is an elementary process that is made up to an input-output combination that results in data retrieval.
Software Project Planning

## Slide 4
Special features
Software Project Planning
Function point approach is independent of the language, tools, or methodologies used for implementation; i.e. they do not take into consideration programming languages, data base management systems, processing hardware or any other data base technology.
Function points can be estimated from requirement specification or design specification, thus making it possible to estimate development efforts in early phases of development.

## Slide 5
Counting function points
Functional Units | Weighting factors |  | 
 | Low | Average | High
External Inputs (EI) | 3 | 4 | 6
External Output (EO) | 4 | 5 | 7
External Inquiries (EQ) | 3 | 4 | 6
Internal logical files (ILF) | 7 | 10 | 15
External Interface files (EIF) | 5 | 7 | 10
Table 1 : Functional units with weighting factors
Software Project Planning

## Slide 6
Table 2: UFP calculation table
Count Complexity
Complexity Totals
Low x 3
Average x 4
High x 6
=
=
=
=
=
=
=
=
=
=
=
=
=
=
=
Low x 4
Average x 5
High x 7
Low x 3
Average x 4
High x 6
Low x 7
Average x 10
High x 15
Low x 5
Average x 7
High x 10
Functional
Units
External
Inputs
(EIs)
External
Outputs
(EOs)
External
Inquiries
(EQs)
External
logical
Files (ILFs)
External
Interface
Files (EIFs)
Functional
Unit Totals
Total Unadjusted Function Point Count
Software Project Planning

## Slide 7
The weighting factors are identified for all functional units and multiplied with the functional units accordingly. The procedure for the calculation of Unadjusted Function Point (UFP) is given in table shown above.
Software Project Planning

## Slide 8
The procedure for the calculation of UFP in mathematical form is given below:
Where i indicate the row and j indicates the column of Table 1
Wij : It is the entry of the ith row and jth column of the table 1
Zij : It is the count of the number of functional units of Type i that have been classified as having the complexity corresponding to column j.
Software Project Planning

## Slide 9
Organizations that use function point methods develop a criterion for determining whether a particular entry is Low, Average or High. Nonetheless, the determination of complexity is somewhat subjective.
FP = UFP * CAF
Where CAF is complexity adjustment factor (CAF Or TCF (Technical complexity factor))
and is equal to [0.65 + 0.01 x ΣFi]. The Fi (i=1 to 14) are the degree of influence and are based on responses to questions noted in table 3.
Software Project Planning

## Slide 10
Table 3 : Computing function points.
Rate each factor on a scale of 0 to 5.
2
0
3
5
4
1
Moderate
No
Influence
Average
Essential
Significant
Incidental
Number of factors considered ( Fi )
1. Does the system require reliable backup and recovery ?
2. Is data communication required ?
3. Are there distributed processing functions ?
4. Is performance critical ?
5. Will the system run in an existing heavily utilized operational environment ?
6. Does the system require on line data entry ?
7. Does the on line data entry require the input transaction to be built over multiple screens or operations ?
8. Are the master files updated on line ?
9. Is the inputs, outputs, files, or inquiries complex ?
10. Is the internal processing complex ?
11. Is the code designed to be reusable ?
12. Are conversion and installation included in the design ?
13. Is the system designed for multiple installations in different organizations ?
14. Is the application designed to facilitate change and ease of use by the user ?
Software Project Planning

## Slide 11
Example: 4.1
Consider a project with the following functional units:
Number of user inputs = 50
Number of user outputs = 40
Number of user enquiries = 35
Number of user files = 06
Number of external interfaces = 04
Assume all complexity adjustment factors and weighting factors are average. Compute the function points for the project.
Software Project Planning

## Slide 12
Solution
UFP = 50 x 4 + 40 x 5 + 35 x 4 + 6 x 10 + 4 x 7
= 200 + 200 + 140 + 60 + 28 = 628
CAF = (0.65 + 0.01 ΣFi)
= (0.65 + 0.01 (14 x 3)) = 0.65 + 0.42 = 1.07
FP = UFP x CAF
= 628 x 1.07 = 672
Software Project Planning
We know

## Slide 13
Example:4.2
Software Project Planning
An application has the following:
10 low external inputs, 12 high external outputs, 20 low internal logical files, 15 high external interface files, 12 average external inquiries, and a value of complexity adjustment factor of 1.10.
What are the unadjusted and adjusted function point counts ?

## Slide 14
= 10 x 3 + 12 x 7 + 20 x 7 + 15 + 10 + 12 x 4
= 30 + 84 +140 + 150 + 48
= 452
FP = UFP x CAF
= 452 x 1.10 = 497.2.
Solution
Unadjusted function point counts may be calculated using as:
Software Project Planning

## Slide 15
Example: 4.3
Consider a project with the following parameters.
(i) External Inputs:
    10 with low complexity
    15 with average complexity
    17 with high complexity
(ii) External Outputs:
    6 with low complexity
    13 with high complexity
(iii) External Inquiries:
(a) 3 with low complexity
    (b) 4 with average complexity
    (c) 2 high complexity
Software Project Planning

## Slide 16
(iv) Internal logical files:
    2 with average complexity
    1 with high complexity
(v) External Interface files:
    9 with low complexity
In addition to above, system requires
  Significant data communication
  Performance is essentially critical
  Designed code may be moderately reusable
  System is not designed for multiple installation in different organizations (no influence).
Other complexity adjustment factors are treated as average. Compute the function points for the project.
Software Project Planning

## Slide 17
Table 3 : Computing function points.
Rate each factor on a scale of 0 to 5.
2
0
3
5
4
1
Moderate
No
Influence
Average
Essential
Significant
Incidental
Number of factors considered ( Fi )
1. Does the system require reliable backup and recovery ?
2. Is data communication required ?
3. Are there distributed processing functions ?
4. Is performance critical ?
5. Will the system run in an existing heavily utilized operational environment ?
6. Does the system require on line data entry ?
7. Does the on line data entry require the input transaction to be built over multiple screens or operations ?
8. Are the master files updated on line ?
9. Is the inputs, outputs, files, or inquiries complex ?
10. Is the internal processing complex ?
11. Is the code designed to be reusable ?
12. Are conversion and installation included in the design ?
13. Is the system designed for multiple installations in different organizations ?
14. Is the application designed to facilitate change and ease of use by the user ?
Software Project Planning

## Slide 18
Solution: Unadjusted function points may be counted using table 2
Count
Complexity Totals
Low x 3
Average x 4
High x 6
=
=
=
=
=
=
=
=
=
=
=
=
=
=
=
Low x 4
Average x 5
High x 7
Low x 3
Average x 4
High x 6
Low x 7
Average x 10
High x 15
Low x 5
Average x 7
High x 10
Functional
Units
External
Inputs
(EIs)
External
Outputs
(EOs)
External
Inquiries
(EQs)
External
logical
Files (ILFs)
External
Interface
Files (EIFs)
Functional
Unit Totals
Total Unadjusted Function Point Count
10
Complexity
15
17
6
0
13
3
4
2
0
2
1
9
0
0
30
60
102
24
0
91
9
16
12
0
20
15
45
0
0
192
115
37
35
45
424
Software Project Planning

## Slide 19
3+4+3+5+3+3+3+3+3+3+2+3+0+3=41
CAF = (0.65 + 0.01 x ΣFi)
= (0.65 + 0.01 x 41)
= 1.06
FP = UFP x CAF
= 424 x 1.06
= 449.44
Hence
FP = 449
Software Project Planning